COE 70A Milestones Compliance Report (MCR3)

| Project Title | TY05_Heart Disease Prediction Using Hybrid Machine Learning Algorithms |
| --- | --- |
| MCR Number | III (weeks 8 & 9) |
| Project Manager for the MCR period | Student C: Farzaan Rahim |
| Team Players for the MCR period | Student A: Karishab Sharma Student B: Alby Thekkemuriyil Student D: Saikot Paul |
| Faculty Supervisor | Dr. Cungang (Truman) Yang |

1. Tasks  Outlined for  the  Reporting  Period  (e.g.  MCR  II – Weeks  8  &  9)  (Provide  detailed information on the tasks to be completed for the reporting period as per the Milestone Document submitted to your FLC in Week 3)

Group: TY05

- Examine and contrast several studies on hybrid machine learning models to comprehend standard integration methods and performance indicators.

- Examine heart disease prediction-related GitHub code implementations to see if they align with the approaches and findings reported in the literature.

- In order to get ready for deployment, talk about results and record observations on model accuracy, precision, and general effectiveness.

Student A: Karishab Sharma

- Review research papers on hybrid machine learning models, focusing on methods and results

- Compare these findings with related GitHub code implementations to assess their consistency

- Analyze the algorithms applied and evaluate the accuracy achieved with these hybrid models and compare and contrast with another Github code implementation

Student B: Alby Thekkemuriyil

- Examine the recent GitHub research paper's hybrid Random Forest and Linear Model method, particularly the integration strategies and model correctness that are attained.

- Compare the results of the GitHub implementation with those of other comparable implementations to evaluate consistency and spot performance differences across various hybrid models.

- Examine important metrics such as accuracy, precision, and recall to assess the algorithm's efficacy. Then, compare the results with those of other hybrid models to identify areas of strength and room for development.

Student C: Farzaan Rahim

- Collaborated to optimize data preprocessing methods and began documenting the methodology for the project report.

- Investigated hybrid machine learning techniques to enhance existing heart disease prediction models.

- Conducted performance analysis of algorithms and developed a framework for comparing evaluation metrics.

Student D: Saikot Paul

- Literature Review of Hybrid Machine Learning

- Code analysis of the repositories concerning the papers

2. Progress Made in Reporting Period (e.g. MCR II – Weeks 8 & 9) (Provide detailed information on the progress that you (as a group and individual) made during the reporting period. You can include figures,  datasheets,  flowcharts, etc., and additional information as requested by your FLC. You should use your progress to  justify  compliance with the  tasks  outlined  for  the  reporting  period  as  per the  Milestone Document submitted to your FLC in Week 3)

Group: TY05

- Gained knowledge of commonly used techniques and performance indicators by reviewing important research articles on hybrid machine learning models.

- observed differences in integration strategies and model performance when comparing results from research publications and GitHub implementations.

- GitHub models' algorithm performance was examined, strengths and shortcomings noted, and implementation future steps were outlined.

Student A: Karishab Sharma

- Reviewed research papers on hybrid machine learning models to understand common methods and outcomes

- Compared some research findings with GitHub code to check how well the code matched the methods and results

- Looked at the algorithms used in the models and assessed their accuracy on given datasets

Student B: Alby Thekkemuriyil

- Evaluated the GitHub research paper's Hybrid Random Forest and Linear Model methodology, with particular attention to integration strategies and performance indicators including accuracy and precision.

- To assess consistency in approaches and outcomes, GitHub implementations with comparable research findings were compared, revealing differences in model performance among various hybrid configurations.

- Analyzed and recorded the effectiveness of the algorithm, concentrating on the effects of the Random Forest and Linear Model hybrid method on recall, accuracy, and precision in comparison to other hybrid models.

- Through an analysis of data handling and feature scaling strategies, the GitHub hybrid model's advantages and disadvantages were determined, and suggestions for model enhancement were included in the milestone report.

Student C: Farzaan Rahim

- Investigated & summarized findings on hybrid machine learning techniques, identifying potential improvements for heart disease prediction models.

- Finalized the testing & debugging of the hybrid model on sample datasets, achieving consistent and reliable results.

Student D: Saikot Paul

- Increased understanding of hybrid machine learning

- Increased understanding of machine learning packages, frameworks, metrics, and structures

3. Difficulties Encountered in the Reporting Period (Provide detailed information on the  difficulties and issues that you encountered during the reporting period and how you plan to address them in the following periods)

Group: TY05

- There were difficulties in coordinating GitHub implementations with study findings since there was little documentation, which made it challenging to properly understand integration strategies.

- To evaluate consistency in hybrid techniques, more evaluation was necessary due to variations in model accuracy across implementations; this will be addressed by improving comparison criteria.

Student A: Karishab Sharma

- Faced challenges in comparing multiple GitHub implementations, as well as difficulty aligning research papers with corresponding code, making it difficult to fully contrast various hybrid models

Student B: Alby Thekkemuriyil

- Model integration strategies were difficult to completely understand due to the lack of documentation in GitHub implementations; this will be fixed by cross-referencing with more research publications for clarification.

Student C: Farzaan Rahim

- Data Preprocessing Challenges like handling class imbalance required significant adjustments and optimizations to ensure that the hybrid model would perform effectively across various metrics.

- Integrating different machine learning techniques into a cohesive hybrid model presented complexity, requiring extensive testing and debugging to refine the approach.

Student D: Saikot Paul

- The biggest challenge I found was deciphering the papers’ methodology especially when it came to complex architectures

- Hybrid machine learning is composed of 3 steps: data preprocessing, feature engineering, and then the prediction

  - Correlating the paper's proposed approach to the code was the difficult part

4. Tasks to Be Completed in the Next Reporting Period (Outline the tasks to be completed in the next reporting period. Please note this should match with your  Milestone Document submitted to your FLC in Week 3, however in consultation with (and approval of) your FLC, you can modify this to accommodate incomplete tasks from the previous period. Here you should also identify the Project Manager for  the next period)

Group: TY05

- Start developing the hybrid model using GitHub insights as well as specific research paper techniques, assuring that the performance metrics are fulfilled.

- To achieve the best accuracy and precision, test and improve the model by modifying its parameters.

- To ensure uniformity throughout the group's development and facilitate future modifications, record the outcomes of testing and coding.

Student A: Karishab Sharma

- Begin coding based on the methods and results outlined in the selected research paper on hybrid machine learning algorithms

- Implement the hybrid model described in the paper, ensuring alignment with the methodologies and performance metrics discussed.

Student B: Alby Thekkemuriyil

- Using the chosen GitHub research article as a guide, create and test the first hybrid model code, paying particular attention to reproducing important integration techniques and performance indicators.

- Make sure the model's parameters and feature selection methods are optimized to meet the research's high accuracy and precision objectives.

- To promote consistency in model performance and facilitate future modifications, record testing results and code structure.

Student C: Farzaan Rahim

- Finalize a comprehensive report detailing the group's findings on the efficacy of hybrid approaches and existing algorithms.

- Conduct experiments to validate enhancements to the hybrid models and refine algorithm performance analysis.

Student D: Saikot Paul

- Implementation of papers to reproduce results

- More literature and code review