COE 70A Milestones Compliance Report (MCR4)

| Project Title | TY05_Heart Disease Prediction Using Hybrid Machine Learning Algorithms |
| --- | --- |
| MCR Number | IV (weeks 10 & 11) |
| Project Manager for the MCR period | Student D: Saikot Paul |
| Team Players for the MCR period | Student A: Karishab Sharma Student B: Alby Thekkemuriyil Student C: Farzaan Rahim |
| Faculty Supervisor | Dr. Cungang (Truman) Yang |

1. Tasks  Outlined for  the  Reporting  Period  (e.g.  MCR  IV – Weeks  10  &  11)  (Provide  detailed information on the tasks to be completed for the reporting period as per the Milestone Document submitted to your FLC in Week 3)

Group: TY05

- Develop the research paper’s hybrid model in Google Colab, aiming to improve accuracy, precision, and recall, and compare results with the GitHub implementation.

- Experiment with several hybrid approaches found in the literature, assessing their performance with sample data to identify the most effective models.

- Compile evaluation metrics, apply feature engineering techniques, and track improvements in model accuracy and stability.

- Aim to achieve results similar to those in the research papers, documenting techniques and explaining any differences in performance metrics.

Student A: Karishab Sharma

- Implement the research paper’s hybrid model on Google Colab, aiming to achieve higher accuracy, precision, and recall.

- Collaborate with Student B to develop the hybrid model in Colab.

- Compare and contrast the GitHub implementation with our own in terms of performance metrics and implementation structure.

Student B: Alby Thekkemuriyil

- Start implementing the GitHub and research paper hybrid model to reproduce or enhance the published performance metrics.

- Try several hybrid approaches found in the literature, and assess their efficacy with sample data.

- Collaborate closely with Student A to determine which models are performing the best so that they can be used further.

Student C: Farzaan Rahim

- Compile and analyze evaluation metrics relevant to the project goals.

- Implement feature engineering techniques on existing algorithms.

- Track improvements in model accuracy and stability.

Student D: Saikot Paul

- Implement the hybrid approach outlined in a paper

- Achieve similar results

- Explain and identify the techniques used

2. Progress Made in Reporting Period (e.g. MCR IV – Weeks 10 & 11) (Provide detailed information on the progress that you (as a group and individual) made during the reporting period. You can include figures,  datasheets,  flowcharts, etc., and additional information as requested by your FLC. You should use your progress to  justify  compliance with the  tasks  outlined  for  the  reporting  period  as  per the  Milestone Document submitted to your FLC in Week 3)

Group: TY05

- Implemented the hybrid model from the research paper; compared metrics with GitHub results to understand performance differences.

Student A: Karishab Sharma

- Implemented the hybrid model as outlined in the report, achieving performance metrics close to those reported.

- Collaborated with Student B on implementing the hybrid model in Google Colab, and jointly analyzed performance metrics in comparison with the GitHub version.

- Analyzed the differences in implementation and identified reasons for the variations in performance metrics compared to the GitHub results.

Student B: Alby Thekkemuriyil

- Successfully implemented the HRFMILM model from GitHub, achieving accuracy similar to the reported.

- Tested several hybrid models, including stacking and blending, using sample data to assess their performance metrics.

- Applied feature scaling to improve data quality; confirmed consistent preprocessing aligned with the original GitHub and research paper.

- Worked with Student A to evaluate the performance of different hybrid techniques and select the most promising models for further testing.

- Compared metrics from the GitHub implementation to literature findings; documented key differences and areas for improvement.

- Highlighted top-performing hybrid techniques for potential inclusion in the final model, ensuring alignment with project goals.

Student C: Farzaan Rahim

- Gathered insights on evaluation metrics (accuracy, precision, F-measure) relevant to the heart disease prediction model from the research paper.

- Experimented with feature engineering techniques, specifically focusing on improving model accuracy and stability.

Student D: Saikot Paul

- Successfully implemented the paper’s hybrid approach and able to achieve results within a 10% error rate

3. Difficulties Encountered in the Reporting Period (Provide detailed information on the  difficulties and issues that you encountered during the reporting period and how you plan to address them in the following periods)

Group: TY05

- Encountered difficulty in matching or exceeding the research paper’s performance metrics; implementation required more time due to challenges.

- Struggled to replicate precise accuracy levels from the GitHub model and faced challenges in optimizing feature selection strategies for improved results.

Student A: Karishab Sharma

- Struggled to achieve performance metrics higher than those reported in the research paper.

- The implementation took longer than expected because of unexpected challenges.

Student B: Alby Thekkemuriyil

- Achieving precise accuracy numbers from the initial GitHub implementation proved difficult; in the upcoming reporting period, we intend to resolve this by fine-tuning hyperparameters and improving feature selection strategies.

Student C: Farzaan Rahim

- Implementing feature engineering techniques based on the hybrid model described in the research paper proved challenging, particularly in understanding which features contribute most to accuracy.

Student D: Saikot Paul

- I had difficulty in achieving the same results of the paper

- Conversion of diagrams into text

4. Tasks to Be Completed in the Next Reporting Period (Outline the tasks to be completed in the next reporting period. Please note this should match with your  Milestone Document submitted to your FLC in Week 3, however in consultation with (and approval of) your FLC, you can modify this to accommodate incomplete tasks from the previous period. Here you should also identify the Project Manager for  the next period)

Group: TY05

- Prepare for the final project oral exam, focusing on demonstrating the improvements made through enhanced algorithms and hybrid approaches.

- Finalize and polish the report detailing all our findings and methodologies.

- Submit the final project report, ensuring all enhancements and findings are thoroughly documented.

Student A: Karishab Sharma

- Complete the fall report and conduct a final review of all sections.

- Collaborate with Student B to finalize charts and graphs for different hybrid approaches in the report.

- Prepare to confidently summarize findings for the upcoming oral exam.

Student B: Alby Thekkemuriyil

- To enhance performance metrics and strive for greater accuracy and consistency, keep adjusting hyperparameters and honing feature selection.

- Complete the best hybrid strategies found in MCR4, make the necessary adjustments, and make sure the forecast system is integrated with the others.

- Work together with Student A to make any last-minute changes, and record all discoveries for the milestone report.

Student C: Farzaan Rahim

- Finalize feature engineering documentation and prepare explanations for the oral exam.

- Collaborate with the team to refine presentation slides and ensure report content is polished.

- Review visual aids and practice confidently presenting findings for the final project presentation.

Student D: Saikot Paul

- Complete final review of all literature read

  - Amalgamate techniques

    - Provide descriptions for each technique outlining their strength and weaknesses

    - Comparing the hybrid methods used and evaluation of the method

      - Evaluation will be based on the

        - Performance of the model using classification metrics

        - Methodology and formation of hybrid techniques