COE 70A: Milestones

Group Members:

Student A: Karishab Sharma

Student B: Alby Thekkemuriyil

Student C: Farzaan Rahim

Student D: Saikot Paul

Project Title: (TY05_Heart Disease Prediction using Hybrid Machine Learning Algorithms)

Description:

The objective of the research is to utilize hybrid machine-learning techniques to build and construct a prediction system for heart disease. The goal is to create a predictive model that can evaluate patient data and identify possible risk factors for the disease. Adults of all ages are the target population for this system, with a focus on those who are at high risk of cardiovascular problems or who want to keep an eye on their heart health. The system will make use of a blend of hybrid and conventional machine learning models, along with methods for increased dependability and accuracy. The provided Heart Disease dataset will serve as the primary source of data, and it may also contain other pertinent characteristics like age, blood pressure, cholesterol levels, and other clinical measurements. By combining the advantages of several algorithms, the hybrid approach aims to improve performance while minimizing drawbacks like bias or overfitting. Researching current hybrid and machine learning models, evaluating their advantages and disadvantages, and creating a more effective prediction model will be a major component of the project. Probability-based predictions will be included in the model’s output, enabling users or medical professionals to determine a patient’s risk level and take necessary action. Additionally, an attempt will be made to enhance current machine learning models by the application of hybrid techniques that have not been thoroughly investigated in the context of heart disease prediction yet. In terms of user contact, the system should be available through an intuitive application or interface that allows users to enter health data and obtain risk factor explanations and predictions. This predictive tool can assist individuals keep an eye on their heart health as well as medical experts in making decisions. In addition, a thorough literature analysis of current heart disease prediction methods will be conducted as part of the study, several machine learning approaches will be compared and their advantages and disadvantages will be analyzed. Accuracy, precision, recall, and F1 scores are some metrics used to improve the efficiency and performance of the model. Prediction accuracy and performance evaluation will be continuously improved through iterations, culminating in a reliable, deployable system by the conclusion of the term.

Project Modules:

(Optional if you have already identified and segregated the project into modules and their responsibilities)

* “Initials” under “individual tasks” means you put your initials (first letter of your firstname . first letter of your lastname) agreeing that you will take those individual responsibilities as student A or B or C or D as per the assigned responsibilities in your EDP topic (in D2L) subjected to changes by your FLC.

* Note: The below milestones template is subjected to modifications by your respective FLCs.

| Week | Group Tasks | Individual Tasks: Student A: (K.S) | Individual Tasks: Student B: (A.T) | Individual Tasks: Student C: (F.R) | Individual Tasks: Student D: (S.P) |
| --- | --- | --- | --- | --- | --- |
| Wk # 3 | - General research on heart disease and machine learning models. - Install necessary software like Python and required libraries. | - Installation of Python and tools for machine learning. - Finalize milestone report. | - Installation of Linux and virtual machine, if needed. - Installation of Python and tools for machine learning. - Work on the completion of the milestones. | - Installation of Python and tools for machine learning. - Review milestones. | - Research the causes of heart disease and data preprocessing techniques. - Review milestones. |
| Wk # 4 | - Start the literature review on existing heart disease prediction models and hybrid approaches. - Develop individual plans for implementing the assigned models. - Identify project goals. | - Investigate existing algorithms for predicting heart disease. - Collaborate with Student B on combining these models. - Start organizing the structure of the project plan and ensure alignment with the group’s goals. | - Research ensemble techniques (e.g., bagging, boosting) and explore how they improve model accuracy. - Collaborate with Student A on hybrid model selection, particularly focusing on these. - Assist with organizing the structure of the project plan and ensure alignment with the group’s goals. | - Research feature selection methods (e.g., Recursive Feature Elimination, LASSO) for heart disease data. - Explore optimization techniques (e.g., grid search, random search) to fine-tune models. | - Analyze performance metrics for classification models such as accuracy, precision, recall, and F1-score. - Focus on how these metrics can guide model evaluation and selection for hybrid techniques. |
| Wk # 5 | - Continue literature research and finalize the overall project plan. - Confirm individual responsibilities and specific tasks for each group member. - Begin preparing the first draft of the milestone report. | - Collaborate with Student B to explore how these predefined algorithms can be combined into a hybrid model. - Start drafting the section of the report that explains hybrid model selection with Student B. | - Investigate ensemble techniques (such as stacking or blending) and collaborate with Student A on defining the model integration approach. - Work with Student A in drafting the section of the report that explains hybrid model selection. | - Study preprocessing techniques like data normalization, handling missing values, and class imbalance. - Begin developing the preprocessing pipeline for the heart disease dataset. - Document your approach for the report. | - Review hybrid model evaluation techniques and write up the methodology section on how the models will be assessed - Collaborate with Student C on evaluating preprocessing techniques. |
|  | For FLC (Internal Use ONLY) Milestones Compliance Report 1 (Student A – Manager, Students B, C, and D – Team Players) Submission Date (Due: Friday 11:59PM of week 5), you may ask for a preliminary version of the report for discussion before the Friday meeting. The necessary of meeting is solely determined by FLC. Notes: |  |  |  |  |
| Wk # 6 | - Finalize literature review on hybrid machine learning models. - Begin reviewing existing GitHub implementations for heart disease prediction. - Start testing initial models using sample data. | - Focus on the initial implementation of data preprocessing (cleaning, normalization). - Prepare sample datasets and start implementing one of the algorithm classifiers. - Document the implementation process. | - Collaborate with Student A on testing these existing algorithms separately. - Begin testing ensemble techniques like stacking to improve model performance. - Ensure thorough documentation of the testing process for the report. | - Investigate various optimization algorithms (e.g., genetic algorithms, Bayesian optimization) and implement one for feature selection. - Collaborate with B on hybrid model performance enhancement. - Document optimization methods. | - Explore cross-validation techniques and experiment with different evaluation metrics like precision-recall curves. - Begin compiling results and performance data to provide insight on hybrid model effectiveness. |
| Wk # 7 | - Design the initial architecture of the hybrid machine learning model. - Review data integration and compatibility between models. | - Implement and test the preprocessing pipeline for the dataset. - Collaborate with Student B on finalizing the algorithm integration. - Begin documenting the data preparation process for the report. | - Lead testing and integration of the hybrid model. - Ensure smooth communication between these different models. - Write the section on model integration in the milestone report. | - Test feature selection methods and how they influence hybrid model performance. - Work with Student B on improving the hybrid model's accuracy. - Document findings and prepare for milestone submission. | - Analyze the model's performance across various metrics (accuracy, F1-score). - Collaborate with Student C on testing and comparing performance between hybrid and single models. - Finalize your report sections. |
|  | For FLC (Internal Use ONLY) Milestones Compliance Report 2 (Student B – Manager, Students A, C, and D – Team Players) Submission Date (Due: Friday 11:59PM of week 7): Notes: |  |  |  |  |
| Wk # 8 | - Refine the hybrid machine learning model and review group members' work on integration. - Test models using the heart disease dataset and ensure proper documentation. | - Collaborate with Student C to optimize data preprocessing methods (e.g., handling class imbalance). - Begin writing up the data preparation methodology for the report. | - Finalize testing and debugging of the hybrid model on sample datasets. - Collaborate with Student A to ensure consistent results. - Start writing the hybrid model section for the milestone report. | - Work on optimizing model accuracy through feature selection and hyperparameter tuning. - Collaborate with D on testing the final version of the hybrid model. - Continue documenting all improvements. | - Begin drafting the performance evaluation section of the report. Work on finalizing cross-validation methods and performance metric analysis. - Collaborate with C to compare single vs. hybrid model performance. |
| Wk # 9 | - Analyze the performance of existing algorithms from the literature and identify areas for improvement. - Conduct comparative studies of hybrid approaches documented in previous research. - Start preparing for the upcoming oral presentation, focusing on the findings from algorithm analysis. | - Investigate specific hybrid machine learning techniques that combine these existing models. - Summarize findings from the literature on their effectiveness and how they could improve current models. | - Conduct a detailed performance analysis of existing algorithms (e.g., Logistic Regression, Polynomial Regression) used in heart disease prediction. - Document their strengths and weaknesses, especially in terms of accuracy and interpretability. | - Explore feature engineering techniques that enhance model performance in heart disease prediction. - Look into methods such as polynomial features and interaction terms that can be integrated into existing algorithms. | - Analyze different evaluation metrics applied in previous studies, focusing on their impact on assessing hybrid models. - Develop a framework for comparing these metrics across various algorithms for future reference. |
|  | For FLC (Internal Use ONLY) Milestones Compliance Report 3 (Student C – Manager, Students A, B, and D – Team Players) Submission Date (Due: Friday 11:59PM of week 9): Notes: |  |  |  |  |
| Wk # 10 | - Summarize findings from individual analyses and discuss potential enhancements to existing algorithms. - Finalize a document outlining the group’s findings on the efficacy of hybrid approaches and existing algorithms. - Prepare a draft for the presentation based on insights gathered. | - Integrate findings from your algorithm analysis into the group document. - Prepare to present the potential areas where existing models can be improved. | - Develop a detailed comparison table of hybrid methods identified in the literature, including their performance metrics. - Collaborate with A to highlight the best candidates for potential implementation. | - Present findings on feature engineering techniques that can be incorporated into hybrid approaches. - Collaborate with B to suggest features that may enhance model performance. | - Compile and analyze the evaluation metrics and their relevance to the group’s project goals. - Assist in drafting sections of the presentation that focus on the importance of selecting appropriate metrics. |
| Wk # 11 | - Review and refine the literature ideas on hybrid approaches and existing algorithms. - Conduct preliminary experiments using small subsets of data to validate proposed enhancements. - Finalize the presentation and practice delivery as a group. | - Refine your algorithm performance analysis based on feedback from group discussions. - Conduct preliminary experiments using existing datasets to validate your findings. - Document any enhancements made. | - Implement a few hybrid techniques identified in the literature using sample data. - Focus on measuring performance improvements over single models. - Document results and prepare to discuss outcomes. | - Experiment with implementing some of the proposed feature engineering techniques on the existing algorithms. - Track improvements in model accuracy and stability, and prepare to present findings. | - Finalize the analysis of evaluation metrics based on experiments. - Create a clear set of criteria for assessing model performance in the upcoming presentations. |
|  | For FLC (Internal Use ONLY) Milestones Compliance Report 4 (Student D – Manager, Students A, B, and C – Team Players) Submission Date (Due: Friday 11:59pm of week 11): Notes: |  |  |  |  |
| Wk # 12 | - Prepare for the final project oral exam, focusing on demonstrating the improvements made through enhanced algorithms and hybrid approaches. - Finalize and polish the report detailing your findings and methodologies. - Create visual aids for the presentation to effectively communicate results. | - Prepare to showcase the key findings from your performance analysis during the oral exam. - Focus on how your insights contribute to the project’s goals. | - Develop visual representations (charts, graphs) of the performance comparisons of the hybrid approaches. - Ensure clarity and impact for the oral presentation. | - Finalize documentation of feature engineering techniques and their impact on model performance. - Prepare a concise explanation for the oral exam. | - Collaborate with the team to refine presentation slides and ensure a coherent narrative throughout the presentation. - Focus on the importance of metrics and their role in evaluating hybrid models. |
| Wk # 13 | - Conduct a final review of the report and presentation materials. - Submit the final project report, ensuring all enhancements and findings are thoroughly documented. - Perform a run of the presentation to ensure smooth delivery. | - Conduct a final check of your sections in the report. - Prepare to summarize your findings confidently during the presentation. | - Ensure that all visual aids are clear and accurate. - Be prepared to explain your findings in a way that complements the group’s overall message. | - Finalize the documentation of feature engineering results and ensure that they are clearly articulated in both the report and presentation. | - Confirm that the evaluation metrics analysis is finalized and presented in the report. - Practice discussing its importance in the context of the overall project during the presentation. |