COE 70B Milestones Compliance Report (MCR1)

| Project Title | TY05_Heart Disease Prediction Using Hybrid Machine Learning Algorithms |
| --- | --- |
| MCR Number | I (weeks 1 to 3) |
| Project Manager for the MCR period | Student A: Karishab Sharma |
| Team Players for the MCR period | Student B: Alby Thekkemuriyil Student C: Farzaan Rahim Student D: Saikot Paul |
| Faculty Supervisor | Dr. Cungang (Truman) Yang |

1. Tasks  Outlined for  the  Reporting  Period  (e.g.  MCR  I – Weeks  1  to 3)  (Provide  detailed information on the tasks to be completed for the reporting period as per the Milestone Document submitted to your FLC in Week 3)

Group: TY05

- Examine and comprehend the paper's suggested hybrid model (HRFMILM).

- Assign roles to comprehend and clarify particular implementation code functions.

- Prepare the dataset for the model by analyzing it from the UCI repository.

- Talk about the performance criteria (precision, recall, and F1-score) utilized to evaluate the work.

- Establish objectives for enhancing outcomes using a different hybrid strategy.

Student A: Karishab Sharma

- Review the GitHub code from last semester, focusing specifically on the fit function. Discuss with Student B the various methods used within this function.

- Explore other machine learning algorithms that could replace the current algorithm used in the GitHub code to achieve a higher accuracy.

- Create detailed slides explaining the fit function and its dependencies with Student B

Student B: Alby Thekkemuriyil

- Examine and describe in detail the _build_tree and _create_node routines.

- Emphasize the following requirements for these functions: dependencies, parameters, purpose, and returns with Student A.

- Describe how the node-creation and recursive tree-building procedures fit the goals of the hybrid model.

- Determine how these functions might be enhanced or optimized for use in the next MCR sprint.

Student C: Farzaan Rahim

- Begin testing GitHub hybrid model implementations identified from Semester 1 research and prepare a detailed summary of their pros and cons for group discussions.

- Work on integrating preprocessing and feature selection methods into GitHub hybrid models while documenting their impact on performance.

- Investigate ensemble techniques such as stacking and blending to improve model integration and collaborate with Student A on implementation strategies.

- Collaborate with Student A on drafting the report section explaining hybrid model selection and refining preprocessing techniques like normalization and handling class imbalance.

Student D: Saikot Paul

- Analyze Github repository of Hybrid Model

- Create documentation outlining the functions and features of the proposed model

- Analyze code contents and proposed methodology of the paper

- Run the code and compare results to the paper

2. Progress Made in Reporting Period (e.g. MCR I – Weeks 1 to 3) (Provide detailed information on the progress that you (as a group and individual) made during the reporting period. You can include figures,  datasheets,  flowcharts, etc., and additional information as requested by your FLC. You should use your progress to  justify  compliance with the  tasks  outlined  for  the  reporting  period  as  per the  Milestone Document submitted to your FLC in Week 3)

Group: TY05

- Researched the HRFMILM model and how it combines the Random Forest and Linear models.

- Cleaned and preprocessed the dataset from the UCI repository to make it compatible with the implementation.

- Sections of the codebase were separated for each participant to review and present at the following meeting.

Student A: Karishab Sharma

- Reviewed the Github code and understood how the fit function plays a role in the code with the addition of its dependencies

- Created slides on the fit function, highlighting its key aspects such as purpose, parameters, workflow, dependencies, and its role in the overall algorithm.

Student B: Alby Thekkemuriyil

- Addressed the recursive nature of the _build_tree function and its dependencies, such as _create_node and _split_traverse_node.

- Analyzed the _create_node function in detail, highlighting how it is used to initialize and train individual nodes.

- Worked with the team by exchanging ideas and figuring out how your designated functions interacted with other parts of the code.

Student C: Farzaan Rahim

- Significant progress was made in developing the model tree structure, including the recursive creation of nodes and splitting logic for better performance.

- Key components such as _build_tree, _create_node, _split_traverse_node, and _splitter were implemented with responsibilities & interdependencies for handling feature splits, thresholds, and metadata tracking.

- Specific functions such as the _split_data and loss focused on data splitting and loss calculation, ensuring precise handling of feature data along with their accurate predictions.

Student D: Saikot Paul

- The paper was analyzed and the structure of the Hybrid model was accurate to the code in the Github repository

- Analysis of the code was proven useful

  - New methods of improving the model was brainstormed and documented

- Successful running of the code on Github repository

3. Difficulties Encountered in the Reporting Period (Provide detailed information on the  difficulties and issues that you encountered during the reporting period and how you plan to address them in the following periods)

Group: TY05

- To deal with missing values, outliers, and inconsistent formats, the UCI dataset needed a lot of preprocessing, which caused delays.

- The group spent a lot of effort figuring out and comprehending the dependencies between different functions in the codebase.

- At first, it was unclear how to compute and evaluate the model's precision, recall, and F1-score.

Student A: Karishab Sharma

- Did not research on alternative machine learning algorithms that could replace the current implementation in the GitHub code to improve the model's accuracy

Student B: Alby Thekkemuriyil

- Working together to identify overlapping dependencies occasionally resulted in misplaced efforts and redundant work.

- Minor delays in finishing tasks since it was difficult to balance working on allocated areas with assessing group progress.

Student C: Farzaan Rahim

- Identifying optimal thresholds for feature splitting while minimizing loss proved to be computationally intensive and required iterative refinements.

- Managing datasets with class imbalances during feature splitting and ensuring meaningful performance evaluation added to the complexity of preprocessing tasks.

- Ensuring all functions worked seamlessly with one another involved significant coordination and code validation among team members.

- Balancing workload & meeting milestone deadlines while troubleshooting unexpected technical issues added pressure to the entire team.

Student D: Saikot Paul

- Coding environment set up

- Technical difficulties comprehending the repository and code

4. Tasks to Be Completed in the Next Reporting Period (Outline the tasks to be completed in the next reporting period. Please note this should match with your  Milestone Document submitted to your FLC in Week 3, however in consultation with (and approval of) your FLC, you can modify this to accommodate incomplete tasks from the previous period. Here you should also identify the Project Manager for  the next period)

Group: TY05

- Using knowledge from the HRFMILM approach, create and include a modified hybrid technique to enhance performance measures (precision, recall, and F1-score).

- Refine the dataset by investigating feature scaling, creating new features, and resolving any outliers or inconsistencies that may still exist.

- Utilizing experimental data, compare the improved hybrid model's performance to that of the baseline HRFMILM and other current techniques.

- To provide an overview of the performance of the suggested model, create comprehensive charts, graphs, and metrics (precision, recall, and F1-score).

Student A: Karishab Sharma

- Explore the data set to be used for implementation and testing.

- Finalize two machine learning algorithms to replace the current ones in the GitHub code, focusing on improving model accuracy and performance.

Student B: Alby Thekkemuriyil

- Verify that _build_tree and _create_node operate appropriately for bigger datasets and, if required, make adjustments.

- To enhance decision tree splits and lower prediction loss, examine and optimize the _splitter logic.

- To align function dependencies and smoothly incorporate individual contributions into the finished code, work together with team members.

Student C: Farzaan Rahim

- Finalize the literature review on hybrid machine learning models, review GitHub implementations for heart disease prediction, and test initial models using sample data.

- Design and refine the hybrid model architecture, including integrating algorithms, optimizing feature selection, and fine-tuning hyperparameters for improved accuracy.

- Conduct comparative studies of hybrid and single models, analyze performance metrics, and document findings in the milestone report.

- Investigate feature engineering techniques, optimize preprocessing pipelines, and ensure proper documentation of results for both the report and oral presentation.

Student D: Saikot Paul

- Implement new models for each node

- Refactor the model tree code to be more readable