COE 70B Milestones Compliance Report (MCR2)

| Project Title | TY05_Heart Disease Prediction Using Hybrid Machine Learning Algorithms |
| --- | --- |
| MCR Number | 2 (weeks 6 to 9) |
| Project Manager for the MCR period | Student B: Alby Thekkemuriyil |
| Team Players for the MCR period | Student A: Karishab Sharma Student C: Farzaan Rahim Student D: Saikot Paul |
| Faculty Supervisor | Dr. Cungang (Truman) Yang |

1. Tasks  Outlined for  the  Reporting  Period  (e.g.  MCR  II – Weeks  3  to 6)  (Provide  detailed information on the tasks to be completed for the reporting period as per the Milestone Document submitted to your FLC in Week 6)

Group: TY05

- Used different base models to implement additional custom models, such as Model Tree (MT) variations.

- Models are assessed on classification tasks using F1-Score, Accuracy, Precision, and Recall.

- Analyzed model outcomes to find trends in performance &  record the process and results.

- Adjusted each of the model's hyperparameters in order to enhance classification performance.

Student A: Karishab Sharma

- Examine the accuracy of individual machine learning models as well as hybrid

- Examine the factors contributing to the variations in accuracy across different models

- Collaborate with the group to discuss the theory and design aspects of the final project report

- Explore the data set to be used for implementation and testing

Student B: Alby Thekkemuriyil

- Compare the recall performance of solitary models and several Model Tree versions with custom code implementation.

- Calculate and evaluate each custom model's recall values & examine how hyperparameter adjustment affects recall ratings.

- Determine the trade-offs between recall and other measures, such as F1-score and precision.

- Provide analysis and suggestions based on patterns in recall performance.

Student C: Farzaan Rahim

- Investigating and implementing optimization algorithms to enhance feature selection and model performance.

- Collaborating with Student B and Student D to refine the hybrid model, focusing on accuracy improvements through feature selection, hyperparameter tuning, and integration techniques.

- Testing and analyzing the impact of feature engineering methods, such as polynomial features and interaction terms, on heart disease prediction models.

- Evaluating various performance metrics and developing a comparative framework to assess single and hybrid models.

Student D: Saikot Paul

- Research linear models such as

  - KNN, SVM, Logistic Regression, Ridge Regression

- Develop code to swap out modules for each node

- Compare and contrast different linear models with respect to baseline model

2. Progress Made in Reporting Period (e.g. MCR  II – Weeks  3  to 6) (Provide detailed information on the progress that you (as a group and individual) made during the reporting period. You can include figures,  datasheets,  flowcharts, etc., and additional information as requested by your FLC. You should use your progress to  justify  compliance with the  tasks  outlined  for  the  reporting  period  as  per the  Milestone Document submitted to your FLC in Week 6)

Group: TY05

- Accuracy, precision, recall, and F1-score were obtained by evaluating models on classification tasks.

- Hyperparameter adjustment was done to enhance performance.

- Noted the advantages and disadvantages of various strategies while identifying model performance patterns.

- Compiled all the preliminary findings into reporting-ready tables and visualizations.

Student A: Karishab Sharma

- Examined the accuracy of individual machine learning models as well as hybrid approaches

- Analyzed the factors contributing to variations in accuracy across different models, with the highest accuracy observed for the Model Tree combined with Logistic Regression

- Collaborated with Student B to construct the theory and design portion of the final report.

Student B: Alby Thekkemuriyil

- Recall values for every custom model were extracted and examined.

- Identified that the model tree's K-Nearest Neighbours had the highest recall score (89.66).

- Trade-offs were noted, with some models with strong recall having poorer accuracy or precision.

- Examined how hyperparameter adjustment affected recall, observing gains in specific models.

- Recorded results and participated in model evaluation group discussions.

Student C: Farzaan Rahim

- Successfully implemented and tested optimization algorithms to improve feature selection for the hybrid model.

- Collaborated with team members to refine preprocessing techniques, feature selection methods, and model integration, leading to performance improvements.

- Conducted comparative analysis of hybrid and single models, evaluating their effectiveness using various performance metrics

- Documented the impact of feature engineering techniques, demonstrating how polynomial features and interaction terms enhanced model accuracy.

Student D: Saikot Paul

- Successfully completed code to swap out linear models

- Successfully created code to compare models to each other

3. Difficulties Encountered in the Reporting Period (Provide detailed information on the  difficulties and issues that you encountered during the reporting period and how you plan to address them in the following periods)

Group: TY05

- Overfitting in certain models required further adjustment and verification.

- Selecting a model was difficult because of the trade-offs between the various performance metrics.

Student A: Karishab Sharma

- Faced challenges while exploring the dataset for implementation and testing

- Had difficulty constructing the design portion of the report

Student B: Alby Thekkemuriyil

- Analytical inconsistencies occasionally resulted from coordination with team members on metric ranking.

- Overall reliability was impacted by several models that had strong recall but noticeably poor precision.

Student C: Farzaan Rahim

- Difficulty in fine-tuning optimization algorithms to achieve significant performance gains without overfitting.

- Struggled with identifying the most effective feature selection techniques that improve model accuracy.

- Faced challenges in ensuring seamless integration of different machine learning models within the hybrid framework.

Student D: Saikot Paul

- Code development that fits the original research paper

- Trying to refactor

4. Tasks to Be Completed in the Next Reporting Period (Outline the tasks to be completed in the next reporting period. Please note this should match with your  Milestone Document submitted to your FLC in Week 3, however in consultation with (and approval of) your FLC, you can modify this to accommodate incomplete tasks from the previous period. Here you should also identify the Project Manager for  the next period)

Group: TY05

- Adjust the model's hyperparameters to enhance overall performance on every metric.

- To reduce overfitting and confirm the model generalization, carry out further assessments.

- To evaluate advances from model tree implementations, compare outcomes with baseline models.

- Analyse errors to find instances that were incorrectly classified and improve models.

Student A: Karishab Sharma

- Compare the accuracies of various models against the implemented Random Forest model to evaluate performance differences and improvements

- Identify the reasons behind the highest and lowest accuracy observed across models by analyzing factors such as feature importance, model complexity, and data distribution

- Look into alternative design approaches that could be implemented in the project

Student B: Alby Thekkemuriyil

- To determine the main elements influencing performance, further examine recall trends across all models.

- Examine the trade-offs between other metrics and specifically recall to ensure a fair assessment.

- Describe possible optimizations that could improve recall while keeping F1-Score and precision within reasonable bounds.

- Complete refining threshold adjustments to improve recall and other performance metrics to further rewrite custom code implementation.

Student C: Farzaan Rahim

- Developing a detailed comparison table of hybrid machine learning methods, highlighting their performance metrics and effectiveness.

- Collaborating with Student A to identify the best hybrid model candidates for implementation based on previous algorithm analysis.

- Conducting preliminary experiments using small subsets of data to validate feature selection enhancements and hybrid model performance improvements.

- Implementing selected hybrid techniques from the literature and measuring their impact on model accuracy and stability.

Student D: Saikot Paul

- Develop forest implementation

- Research random forest techniques

- Refactor code of original paper