COE 70A: Milestones

Group Members:

Student A: Karishab Sharma

Student B: Alby Thekkemuriyil

Student C: Farzaan Rahim

Student D: Saikot Paul

Project Title: (TY05: Heart Disease Prediction using Hybrid Machine Learning Algorithms)

Phase: I

Project Manager: Karishab Sharma

| Week | Group Tasks | Individual Tasks: Student A: (K.S) | Individual Tasks: Student B: (A.T) | Individual Tasks: Student C: (F.R) | Individual Tasks: Student D: (S.P) |
| --- | --- | --- | --- | --- | --- |
| #1 | - Begin testing GitHub hybrid model implementations identified from Semester 1 research. | - Begin testing GitHub hybrid model implementations identified from Semester 1 research. | - Begin testing GitHub hybrid model implementations identified from Semester 1 research. - Prepare a summary of the tested models' pros and cons for group discussion. | - Set up preprocessing pipelines using insights from research. - Identify key data preparation techniques for better model input. | - Start integrating performance evaluation frameworks. - Focus on streamlining metric calculations (e.g., F1 score, precision). |
| #2 | - Finalize comparative analysis of GitHub hybrid models. - Define the framework for building the team’s hybrid model. | - Test hybrid implementations combining two or more classifiers (e.g., stacking, blending). - Collaborate with Student B to finalize hybrid combinations for group use. | - Work on combining preprocessing and feature selection methods into GitHub models. - Document how hybrid techniques can enhance model performance. | - Refine preprocessing techniques to optimize class balancing and missing data. - Explore optimization techniques (e.g., grid search, random search) to fine-tune models. | - Analyze performance metrics for classification models such as accuracy, precision, recall, and F1-score. - Focus on how these metrics can guide model evaluation and selection for hybrid techniques. |
| #3 | - Continue literature research and finalize the overall project plan. - Confirm individual responsibilities and specific tasks for each group member. - Begin preparing the first draft of the milestone report. | - Collaborate with Student B to explore how these predefined algorithms can be combined into a hybrid model. - Start drafting the section of the report that explains hybrid model selection with Student B. | - Investigate ensemble techniques (such as stacking or blending) and collaborate with Student A on defining the model integration approach. - Work with Student A in drafting the section of the report that explains hybrid model selection. | - Study preprocessing techniques like data normalization, handling missing values, and class imbalance. - Begin developing the preprocessing pipeline for the heart disease dataset. - Document your approach for the report. | - Review hybrid model evaluation techniques and write up the methodology section on how the models will be assessed - Collaborate with Student C on evaluating preprocessing techniques. |
|  | For FLC (Internal Use ONLY) Milestones Compliance Report 1 (Student A – Manager, Students B, C, and D – Team Players) Submission Date (Due: Friday 11:59PM of week 5), you may ask for a preliminary version of the report for discussion before the Friday meeting. The necessary of meeting is solely determined by FLC. Notes: |  |  |  |  |
| Wk # 6 | - Finalize literature review on hybrid machine learning models. - Begin reviewing existing GitHub implementations for heart disease prediction. - Start testing initial models using sample data. | - Focus on the initial implementation of data preprocessing (cleaning, normalization). - Prepare sample datasets and start implementing one of the algorithm classifiers. - Document the implementation process. | - Collaborate with Student A on testing these existing algorithms separately. - Begin testing ensemble techniques like stacking to improve model performance. - Ensure thorough documentation of the testing process for the report. | - Investigate various optimization algorithms (e.g., genetic algorithms, Bayesian optimization) and implement one for feature selection. - Collaborate with B on hybrid model performance enhancement. - Document optimization methods. | - Explore cross-validation techniques and experiment with different evaluation metrics like precision-recall curves. - Begin compiling results and performance data to provide insight on hybrid model effectiveness. |
| Wk # 7 | - Design the initial architecture of the hybrid machine learning model. - Review data integration and compatibility between models. | - Implement and test the preprocessing pipeline for the dataset. - Collaborate with Student B on finalizing the algorithm integration. - Begin documenting the data preparation process for the report. | - Lead testing and integration of the hybrid model. - Ensure smooth communication between these different models. - Write the section on model integration in the milestone report. | - Test feature selection methods and how they influence hybrid model performance. - Work with Student B on improving the hybrid model's accuracy. - Document findings and prepare for milestone submission. | - Analyze the model's performance across various metrics (accuracy, F1-score). - Collaborate with Student C on testing and comparing performance between hybrid and single models. - Finalize your report sections. |
|  | For FLC (Internal Use ONLY) Milestones Compliance Report 2 (Student B – Manager, Students A, C, and D – Team Players) Submission Date (Due: Friday 11:59PM of week 7): Notes: |  |  |  |  |
| Wk # 8 | - Refine the hybrid machine learning model and review group members' work on integration. - Test models using the heart disease dataset and ensure proper documentation. | - Collaborate with Student C to optimize data preprocessing methods (e.g., handling class imbalance). - Begin writing up the data preparation methodology for the report. | - Finalize testing and debugging of the hybrid model on sample datasets. - Collaborate with Student A to ensure consistent results. - Start writing the hybrid model section for the milestone report. | - Work on optimizing model accuracy through feature selection and hyperparameter tuning. - Collaborate with D on testing the final version of the hybrid model. - Continue documenting all improvements. | - Begin drafting the performance evaluation section of the report. Work on finalizing cross-validation methods and performance metric analysis. - Collaborate with C to compare single vs. hybrid model performance. |
| Wk # 9 | - Analyze the performance of existing algorithms from the literature and identify areas for improvement. - Conduct comparative studies of hybrid approaches documented in previous research. - Start preparing for the upcoming oral presentation, focusing on the findings from algorithm analysis. | - Investigate specific hybrid machine learning techniques that combine these existing models. - Summarize findings from the literature on their effectiveness and how they could improve current models. | - Conduct a detailed performance analysis of existing algorithms (e.g., Logistic Regression, Polynomial Regression) used in heart disease prediction. - Document their strengths and weaknesses, especially in terms of accuracy and interpretability. | - Explore feature engineering techniques that enhance model performance in heart disease prediction. - Look into methods such as polynomial features and interaction terms that can be integrated into existing algorithms. | - Analyze different evaluation metrics applied in previous studies, focusing on their impact on assessing hybrid models. - Develop a framework for comparing these metrics across various algorithms for future reference. |
|  | For FLC (Internal Use ONLY) Milestones Compliance Report 3 (Student C – Manager, Students A, B, and D – Team Players) Submission Date (Due: Friday 11:59PM of week 9): Notes: |  |  |  |  |
| Wk # 10 | - Summarize findings from individual analyses and discuss potential enhancements to existing algorithms. - Finalize a document outlining the group’s findings on the efficacy of hybrid approaches and existing algorithms. - Prepare a draft for the presentation based on insights gathered. | - Integrate findings from your algorithm analysis into the group document. - Prepare to present the potential areas where existing models can be improved. | - Develop a detailed comparison table of hybrid methods identified in the literature, including their performance metrics. - Collaborate with A to highlight the best candidates for potential implementation. | - Present findings on feature engineering techniques that can be incorporated into hybrid approaches. - Collaborate with B to suggest features that may enhance model performance. | - Compile and analyze the evaluation metrics and their relevance to the group’s project goals. - Assist in drafting sections of the presentation that focus on the importance of selecting appropriate metrics. |
| Wk # 11 | - Review and refine the literature ideas on hybrid approaches and existing algorithms. - Conduct preliminary experiments using small subsets of data to validate proposed enhancements. - Finalize the presentation and practice delivery as a group. | - Refine your algorithm performance analysis based on feedback from group discussions. - Conduct preliminary experiments using existing datasets to validate your findings. - Document any enhancements made. | - Implement a few hybrid techniques identified in the literature using sample data. - Focus on measuring performance improvements over single models. - Document results and prepare to discuss outcomes. | - Experiment with implementing some of the proposed feature engineering techniques on the existing algorithms. - Track improvements in model accuracy and stability, and prepare to present findings. | - Finalize the analysis of evaluation metrics based on experiments. - Create a clear set of criteria for assessing model performance in the upcoming presentations. |
|  | For FLC (Internal Use ONLY) Milestones Compliance Report 4 (Student D – Manager, Students A, B, and C – Team Players) Submission Date (Due: Friday 11:59pm of week 11): Notes: |  |  |  |  |
| Wk # 12 | - Prepare for the final project oral exam, focusing on demonstrating the improvements made through enhanced algorithms and hybrid approaches. - Finalize and polish the report detailing your findings and methodologies. - Create visual aids for the presentation to effectively communicate results. | - Prepare to showcase the key findings from your performance analysis during the oral exam. - Focus on how your insights contribute to the project’s goals. | - Develop visual representations (charts, graphs) of the performance comparisons of the hybrid approaches. - Ensure clarity and impact for the oral presentation. | - Finalize documentation of feature engineering techniques and their impact on model performance. - Prepare a concise explanation for the oral exam. | - Collaborate with the team to refine presentation slides and ensure a coherent narrative throughout the presentation. - Focus on the importance of metrics and their role in evaluating hybrid models. |
| Wk # 13 | - Conduct a final review of the report and presentation materials. - Submit the final project report, ensuring all enhancements and findings are thoroughly documented. - Perform a run of the presentation to ensure smooth delivery. | - Conduct a final check of your sections in the report. - Prepare to summarize your findings confidently during the presentation. | - Ensure that all visual aids are clear and accurate. - Be prepared to explain your findings in a way that complements the group’s overall message. | - Finalize the documentation of feature engineering results and ensure that they are clearly articulated in both the report and presentation. | - Confirm that the evaluation metrics analysis is finalized and presented in the report. - Practice discussing its importance in the context of the overall project during the presentation. |